# Template Usage Guide

[INSTRUCTION: DELETE THIS ENTIRE SECTION before delivering the document to the customer.]

This template is designed for all Thrive Technical Implementation Plans (TIPs). It was created by analyzing multiple completed TIPs to ensure consistency in structure, formatting, and content across all engagements.

| Element | Instruction |
| --- | --- |
| [CUSTOMER NAME] | Replace with the customer's full legal or trading name throughout the document. |
| [PROJECT NAME] | Replace with the official project name or SOW title. |
| [PLACEHOLDER TEXT] | All grey italic placeholders must be replaced before delivery. Use Find & Replace (Ctrl+H) to locate remaining instances. |
| [INSTRUCTION: ...] | Blue instruction boxes are guidance for authors. Delete all of these before delivery. |
| Revision History | Always complete the Revision History table. Start at Rev 1.0 for initial drafts. |
| Phase Numbering | Sequential: Phase 1, Phase 2... For per-location/per-app phases: Phase 3.1, Phase 3.2... |
| Risks & Contingencies | MANDATORY for every phase. Document "No significant risks identified" only after careful review. |
| Day-1 Support | Required for customer-facing go-live phases. Can be omitted for backend/infrastructure-only phases. |
| TIP vs SIP | For Support Implementation Plans (SIPs), skip the Phase structure and use the technology section format instead. |

# Purpose

The purpose of this document is to ensure that all devices, dependencies, configurations, and systems pertaining to and/or affecting the scope of this project are properly detailed. Most importantly it is to ensure proper procedures are taken to control project scope and avoid wasted effort both for Thrive and our customers.

By executing this document, you verify that expectations of your to-be-implemented environment or changes thereof have been properly scoped and designed by Thrive. This implementation plan details the steps required to complete the various phases of the project. Other important planning details outlined include the associated risks, downtime, and rollback plans for each individual phase of the project.

# Executive Summary

[INSTRUCTION: Provide a 2-4 paragraph high-level summary of the project. Include: (1) the customer's goal/driver, (2) Thrive's proposed approach, (3) key phases or workstreams at a high level, and (4) any strategic notes (e.g., phased approach, simultaneous workstreams, customer constraints).]

[CUSTOMER NAME] is looking to [DESCRIBE BUSINESS GOAL OR DRIVER, e.g., "migrate their on-premises infrastructure to a cloud-native environment"]. Thrive has laid out a high-level plan to [DESCRIBE THRIVE'S APPROACH] within this document.

[Describe any key project constraints, timeline drivers, or strategic considerations. Example: "Many of the phases laid out below can be completed simultaneously in order to achieve maximum efficiency."]

# Revision History

| Rev # | Author(s) | Change | Date |
| --- | --- | --- | --- |
| 1.0 | [AUTHOR NAME(S)] | Initial Document | [DATE] |

# Implementation Summary

[INSTRUCTION: Provide 2-3 paragraphs summarizing the overall implementation approach. Include key success factors, methodology, and any guiding principles for this project.]

[Summarize the overall implementation approach. Example: "The key to a smooth migration is clear planning, communication and training for users. The migration itself should feel like a relative 'non-event' when performed correctly with work front-loaded in planning and training initiatives."]

[Describe the overall phased approach and how phases relate to each other. Note any dependencies between phases.]

# Timeline of Phases

[INSTRUCTION: Insert the project timeline graphic or Gantt chart here. If not available, provide the table below. Dates are approximate and should represent relative durations, not hard commitments. Add a note clarifying that all timelines are subject to change based on real-world business impact.]

The below is a potential timeline of phases, meant to represent overlapping project priorities and prerequisites. Dates are approximate. The greatest level of variability in timeline phases will depend on customer-driven decisions. All timeline items are subject to change based on real-world business impact.

| Phase | Description | Est. Duration | Dependencies | Notes |
| --- | --- | --- | --- | --- |
| Phase 1 | [Phase Name] | [X weeks/months] | SOW Signed | [Overlap notes] |
| Phase 2 | [Phase Name] | [X weeks/months] | Phase 1 complete | [Overlap notes] |
| Phase 3 | [Phase Name] | [X weeks/months] | Phase 2 complete | [Overlap notes] |
| Phase 4 | [Phase Name] | [X weeks/months] | Phase 1–3 | [Overlap notes] |
| Phase 5 | [Phase Name] | [X weeks/months] | [As appropriate] | [Overlap notes] |

# Phase 1 – [PHASE NAME – e.g., Infrastructure Assessment & Discovery]

[INSTRUCTION: Phase 1 is typically the first deliverable after SOW signing. Common Phase 1 topics from analyzed documents include: Group Policy to Intune transition, Office 365 migration, Discovery & Assessment, or initial infrastructure onboarding.]

## Requirements/Prerequisites

[INSTRUCTION: List all prerequisites that must be met before this phase can begin. Always include "Signed and Executed Statement of Work." Add technical prerequisites as bullets.]

Signed and Executed Statement of Work

[PREREQUISITE 2 – e.g., Completion of Phase X]

[PREREQUISITE 3 – e.g., Customer access/credentials provided]

[PREREQUISITE 4 – e.g., Hardware/licenses procured]

## Approximate Timing

[INSTRUCTION: Provide an estimated duration for this phase. Note any overlap with other phases. Be clear that dates are approximate.]

[This phase is expected to take approximately X weeks/months from start to finish. It [can/cannot] be performed in parallel with other phases. Please reference the overall timeline for clarification on phase overlaps.]

## Implementation Details

[INSTRUCTION: Outline the technical steps for execution in sufficient detail that another engineering resource can follow them. Use sub-headings for multiple options or approaches. Include relevant Microsoft Docs / vendor links where applicable.]

[OPTION A – Thrive Standard Approach:]

[Describe the primary recommended approach with step-by-step details. Include:]
- Configuration steps
- Tools and platforms used
- Any scripts, policies, or profiles to be deployed
- Links to relevant vendor documentation

[OPTION B – Alternative Approach (if applicable):]

[Describe any alternative approaches discussed with the customer, along with their trade-offs.]

## Risks and Contingencies

[INSTRUCTION: Document ALL risks for this phase, however minor. For each risk, describe: (1) the risk itself, (2) likelihood/impact, (3) mitigation strategy, and (4) rollback plan if applicable. Common risk categories: Authentication disruption, Data loss, Service outage, User impact, Scope creep.]

| Risk | Likelihood | Mitigation Strategy | Rollback Plan |
| --- | --- | --- | --- |
| [RISK 1 – e.g., Service interruption during cutover] | [Low / Medium / High] | [How will this be mitigated? e.g., pilot group testing, maintenance window, staged rollout] | [Rollback steps if risk materializes] |
| [RISK 2] | [Low / Medium / High] | [Mitigation strategy] | [Rollback plan] |

## Testing and Verification

[INSTRUCTION: List the specific tests to be performed to verify this phase is complete. Identify who is responsible for each test (Thrive engineer vs. customer). Include both functional tests and edge cases. Pilot group testing should be documented here.]

[TEST 1 – e.g., Verify configuration profiles applied correctly on pilot workstations]

[TEST 2 – e.g., Confirm authentication works for X pilot users before broader rollout]

[TEST 3 – e.g., Validate no disruption to existing services during transition]

[TEST 4 – customer verification step, e.g., "Customer IT team to confirm access to [SYSTEM] from [DEVICE TYPE]"]

## Day-1 Support

[INSTRUCTION: Define the support strategy for the first day(s) after go-live. Specify: location (on-site vs. remote), Thrive resources involved, hours of coverage, escalation path, and any customer-side resources required. For purely backend phases, this section may be marked "Not Applicable."]

[Day-1 Support Strategy:]

- Support Type: [On-site / Remote / Hybrid]
- Thrive Resource(s): [ENGINEER NAME(S) / ROLE(S)]
- Coverage Hours: [Start time – End time, Timezone]
- Escalation Path: [Engineer → Team Lead → Manager]
- Customer Contact: [CUSTOMER IT CONTACT NAME & PHONE]
- Special Considerations: [e.g., Help desk call volume monitoring, dedicated Slack/Teams channel]

# Phase 2 – [PHASE NAME – e.g., Identity & Authentication Configuration]

[INSTRUCTION: Phase 2 commonly involves identity platform work (e.g., Azure AD/Entra ID, certificate infrastructure, RADIUS authentication, user identity creation) or a major workstream dependent on Phase 1 completion.]

## Requirements/Prerequisites

[INSTRUCTION: List all prerequisites that must be met before this phase can begin. Always include "Signed and Executed Statement of Work." Add technical prerequisites as bullets.]

Signed and Executed Statement of Work

[PREREQUISITE 2 – e.g., Completion of Phase X]

[PREREQUISITE 3 – e.g., Customer access/credentials provided]

[PREREQUISITE 4 – e.g., Hardware/licenses procured]

## Approximate Timing

[INSTRUCTION: Provide an estimated duration for this phase. Note any overlap with other phases. Be clear that dates are approximate.]

[This phase is expected to take approximately X weeks/months from start to finish. It [can/cannot] be performed in parallel with other phases. Please reference the overall timeline for clarification on phase overlaps.]

## Implementation Details

[INSTRUCTION: Outline the technical steps for execution in sufficient detail that another engineering resource can follow them. Use sub-headings for multiple options or approaches. Include relevant Microsoft Docs / vendor links where applicable.]

[OPTION A – Thrive Standard Approach:]

[Describe the primary recommended approach with step-by-step details. Include:]
- Configuration steps
- Tools and platforms used
- Any scripts, policies, or profiles to be deployed
- Links to relevant vendor documentation

[OPTION B – Alternative Approach (if applicable):]

[Describe any alternative approaches discussed with the customer, along with their trade-offs.]

## Risks and Contingencies

[INSTRUCTION: Document ALL risks for this phase, however minor. For each risk, describe: (1) the risk itself, (2) likelihood/impact, (3) mitigation strategy, and (4) rollback plan if applicable. Common risk categories: Authentication disruption, Data loss, Service outage, User impact, Scope creep.]

| Risk | Likelihood | Mitigation Strategy | Rollback Plan |
| --- | --- | --- | --- |
| [RISK 1 – e.g., Service interruption during cutover] | [Low / Medium / High] | [How will this be mitigated? e.g., pilot group testing, maintenance window, staged rollout] | [Rollback steps if risk materializes] |
| [RISK 2] | [Low / Medium / High] | [Mitigation strategy] | [Rollback plan] |

## Testing and Verification

[INSTRUCTION: List the specific tests to be performed to verify this phase is complete. Identify who is responsible for each test (Thrive engineer vs. customer). Include both functional tests and edge cases. Pilot group testing should be documented here.]

[TEST 1 – e.g., Verify configuration profiles applied correctly on pilot workstations]

[TEST 2 – e.g., Confirm authentication works for X pilot users before broader rollout]

[TEST 3 – e.g., Validate no disruption to existing services during transition]

[TEST 4 – customer verification step, e.g., "Customer IT team to confirm access to [SYSTEM] from [DEVICE TYPE]"]

## Day-1 Support

[INSTRUCTION: Define the support strategy for the first day(s) after go-live. Specify: location (on-site vs. remote), Thrive resources involved, hours of coverage, escalation path, and any customer-side resources required. For purely backend phases, this section may be marked "Not Applicable."]

[Day-1 Support Strategy:]

- Support Type: [On-site / Remote / Hybrid]
- Thrive Resource(s): [ENGINEER NAME(S) / ROLE(S)]
- Coverage Hours: [Start time – End time, Timezone]
- Escalation Path: [Engineer → Team Lead → Manager]
- Customer Contact: [CUSTOMER IT CONTACT NAME & PHONE]
- Special Considerations: [e.g., Help desk call volume monitoring, dedicated Slack/Teams channel]

# Phase 3 – [PHASE NAME – e.g., Endpoint Deployment & Enrollment]

[INSTRUCTION: Phase 3 may cover device management (Autopilot, Intune enrollment, workstation refreshes) or per-location/per-application go-lives. Use Phase 3.X notation (e.g., Phase 3.1, 3.2) for repeated per-location phases.]

## Requirements/Prerequisites

[INSTRUCTION: List all prerequisites that must be met before this phase can begin. Always include "Signed and Executed Statement of Work." Add technical prerequisites as bullets.]

Signed and Executed Statement of Work

[PREREQUISITE 2 – e.g., Completion of Phase X]

[PREREQUISITE 3 – e.g., Customer access/credentials provided]

[PREREQUISITE 4 – e.g., Hardware/licenses procured]

## Approximate Timing

[INSTRUCTION: Provide an estimated duration for this phase. Note any overlap with other phases. Be clear that dates are approximate.]

[This phase is expected to take approximately X weeks/months from start to finish. It [can/cannot] be performed in parallel with other phases. Please reference the overall timeline for clarification on phase overlaps.]

## Implementation Details

[INSTRUCTION: Outline the technical steps for execution in sufficient detail that another engineering resource can follow them. Use sub-headings for multiple options or approaches. Include relevant Microsoft Docs / vendor links where applicable.]

[OPTION A – Thrive Standard Approach:]

[Describe the primary recommended approach with step-by-step details. Include:]
- Configuration steps
- Tools and platforms used
- Any scripts, policies, or profiles to be deployed
- Links to relevant vendor documentation

[OPTION B – Alternative Approach (if applicable):]

[Describe any alternative approaches discussed with the customer, along with their trade-offs.]

## Risks and Contingencies

[INSTRUCTION: Document ALL risks for this phase, however minor. For each risk, describe: (1) the risk itself, (2) likelihood/impact, (3) mitigation strategy, and (4) rollback plan if applicable. Common risk categories: Authentication disruption, Data loss, Service outage, User impact, Scope creep.]

| Risk | Likelihood | Mitigation Strategy | Rollback Plan |
| --- | --- | --- | --- |
| [RISK 1 – e.g., Service interruption during cutover] | [Low / Medium / High] | [How will this be mitigated? e.g., pilot group testing, maintenance window, staged rollout] | [Rollback steps if risk materializes] |
| [RISK 2] | [Low / Medium / High] | [Mitigation strategy] | [Rollback plan] |

## Testing and Verification

[INSTRUCTION: List the specific tests to be performed to verify this phase is complete. Identify who is responsible for each test (Thrive engineer vs. customer). Include both functional tests and edge cases. Pilot group testing should be documented here.]

[TEST 1 – e.g., Verify configuration profiles applied correctly on pilot workstations]

[TEST 2 – e.g., Confirm authentication works for X pilot users before broader rollout]

[TEST 3 – e.g., Validate no disruption to existing services during transition]

[TEST 4 – customer verification step, e.g., "Customer IT team to confirm access to [SYSTEM] from [DEVICE TYPE]"]

## Day-1 Support

[INSTRUCTION: Define the support strategy for the first day(s) after go-live. Specify: location (on-site vs. remote), Thrive resources involved, hours of coverage, escalation path, and any customer-side resources required. For purely backend phases, this section may be marked "Not Applicable."]

[Day-1 Support Strategy:]

- Support Type: [On-site / Remote / Hybrid]
- Thrive Resource(s): [ENGINEER NAME(S) / ROLE(S)]
- Coverage Hours: [Start time – End time, Timezone]
- Escalation Path: [Engineer → Team Lead → Manager]
- Customer Contact: [CUSTOMER IT CONTACT NAME & PHONE]
- Special Considerations: [e.g., Help desk call volume monitoring, dedicated Slack/Teams channel]

# Phase 4 – [PHASE NAME – e.g., Data & File Migration]

[INSTRUCTION: Phase 4 commonly covers file/data migration (SharePoint, OneDrive, Egnyte, file server consolidation), application migrations, or existing machine migrations. Note any data integrity validation requirements.]

## Requirements/Prerequisites

[INSTRUCTION: List all prerequisites that must be met before this phase can begin. Always include "Signed and Executed Statement of Work." Add technical prerequisites as bullets.]

Signed and Executed Statement of Work

[PREREQUISITE 2 – e.g., Completion of Phase X]

[PREREQUISITE 3 – e.g., Customer access/credentials provided]

[PREREQUISITE 4 – e.g., Hardware/licenses procured]

## Approximate Timing

[INSTRUCTION: Provide an estimated duration for this phase. Note any overlap with other phases. Be clear that dates are approximate.]

[This phase is expected to take approximately X weeks/months from start to finish. It [can/cannot] be performed in parallel with other phases. Please reference the overall timeline for clarification on phase overlaps.]

## Implementation Details

[INSTRUCTION: Outline the technical steps for execution in sufficient detail that another engineering resource can follow them. Use sub-headings for multiple options or approaches. Include relevant Microsoft Docs / vendor links where applicable.]

[OPTION A – Thrive Standard Approach:]

[Describe the primary recommended approach with step-by-step details. Include:]
- Configuration steps
- Tools and platforms used
- Any scripts, policies, or profiles to be deployed
- Links to relevant vendor documentation

[OPTION B – Alternative Approach (if applicable):]

[Describe any alternative approaches discussed with the customer, along with their trade-offs.]

## Risks and Contingencies

[INSTRUCTION: Document ALL risks for this phase, however minor. For each risk, describe: (1) the risk itself, (2) likelihood/impact, (3) mitigation strategy, and (4) rollback plan if applicable. Common risk categories: Authentication disruption, Data loss, Service outage, User impact, Scope creep.]

| Risk | Likelihood | Mitigation Strategy | Rollback Plan |
| --- | --- | --- | --- |
| [RISK 1 – e.g., Service interruption during cutover] | [Low / Medium / High] | [How will this be mitigated? e.g., pilot group testing, maintenance window, staged rollout] | [Rollback steps if risk materializes] |
| [RISK 2] | [Low / Medium / High] | [Mitigation strategy] | [Rollback plan] |

## Testing and Verification

[INSTRUCTION: List the specific tests to be performed to verify this phase is complete. Identify who is responsible for each test (Thrive engineer vs. customer). Include both functional tests and edge cases. Pilot group testing should be documented here.]

[TEST 1 – e.g., Verify configuration profiles applied correctly on pilot workstations]

[TEST 2 – e.g., Confirm authentication works for X pilot users before broader rollout]

[TEST 3 – e.g., Validate no disruption to existing services during transition]

[TEST 4 – customer verification step, e.g., "Customer IT team to confirm access to [SYSTEM] from [DEVICE TYPE]"]

## Day-1 Support

[INSTRUCTION: Define the support strategy for the first day(s) after go-live. Specify: location (on-site vs. remote), Thrive resources involved, hours of coverage, escalation path, and any customer-side resources required. For purely backend phases, this section may be marked "Not Applicable."]

[Day-1 Support Strategy:]

- Support Type: [On-site / Remote / Hybrid]
- Thrive Resource(s): [ENGINEER NAME(S) / ROLE(S)]
- Coverage Hours: [Start time – End time, Timezone]
- Escalation Path: [Engineer → Team Lead → Manager]
- Customer Contact: [CUSTOMER IT CONTACT NAME & PHONE]
- Special Considerations: [e.g., Help desk call volume monitoring, dedicated Slack/Teams channel]

# Phase 5 – [PHASE NAME – e.g., Legacy Decommission & Cutover]

[INSTRUCTION: Phase 5 is typically the final decommission, cutover, or cleanup phase. Common topics: disabling legacy sync tools (e.g., Entra Connect), decommissioning servers, final DNS/network cutover, or handover to managed support.]

## Requirements/Prerequisites

[INSTRUCTION: List all prerequisites that must be met before this phase can begin. Always include "Signed and Executed Statement of Work." Add technical prerequisites as bullets.]

Signed and Executed Statement of Work

[PREREQUISITE 2 – e.g., Completion of Phase X]

[PREREQUISITE 3 – e.g., Customer access/credentials provided]

[PREREQUISITE 4 – e.g., Hardware/licenses procured]

## Approximate Timing

[INSTRUCTION: Provide an estimated duration for this phase. Note any overlap with other phases. Be clear that dates are approximate.]

[This phase is expected to take approximately X weeks/months from start to finish. It [can/cannot] be performed in parallel with other phases. Please reference the overall timeline for clarification on phase overlaps.]

## Implementation Details

[INSTRUCTION: Outline the technical steps for execution in sufficient detail that another engineering resource can follow them. Use sub-headings for multiple options or approaches. Include relevant Microsoft Docs / vendor links where applicable.]

[OPTION A – Thrive Standard Approach:]

[Describe the primary recommended approach with step-by-step details. Include:]
- Configuration steps
- Tools and platforms used
- Any scripts, policies, or profiles to be deployed
- Links to relevant vendor documentation

[OPTION B – Alternative Approach (if applicable):]

[Describe any alternative approaches discussed with the customer, along with their trade-offs.]

## Risks and Contingencies

[INSTRUCTION: Document ALL risks for this phase, however minor. For each risk, describe: (1) the risk itself, (2) likelihood/impact, (3) mitigation strategy, and (4) rollback plan if applicable. Common risk categories: Authentication disruption, Data loss, Service outage, User impact, Scope creep.]

| Risk | Likelihood | Mitigation Strategy | Rollback Plan |
| --- | --- | --- | --- |
| [RISK 1 – e.g., Service interruption during cutover] | [Low / Medium / High] | [How will this be mitigated? e.g., pilot group testing, maintenance window, staged rollout] | [Rollback steps if risk materializes] |
| [RISK 2] | [Low / Medium / High] | [Mitigation strategy] | [Rollback plan] |

## Testing and Verification

[INSTRUCTION: List the specific tests to be performed to verify this phase is complete. Identify who is responsible for each test (Thrive engineer vs. customer). Include both functional tests and edge cases. Pilot group testing should be documented here.]

[TEST 1 – e.g., Verify configuration profiles applied correctly on pilot workstations]

[TEST 2 – e.g., Confirm authentication works for X pilot users before broader rollout]

[TEST 3 – e.g., Validate no disruption to existing services during transition]

[TEST 4 – customer verification step, e.g., "Customer IT team to confirm access to [SYSTEM] from [DEVICE TYPE]"]

## Day-1 Support

[INSTRUCTION: Define the support strategy for the first day(s) after go-live. Specify: location (on-site vs. remote), Thrive resources involved, hours of coverage, escalation path, and any customer-side resources required. For purely backend phases, this section may be marked "Not Applicable."]

[Day-1 Support Strategy:]

- Support Type: [On-site / Remote / Hybrid]
- Thrive Resource(s): [ENGINEER NAME(S) / ROLE(S)]
- Coverage Hours: [Start time – End time, Timezone]
- Escalation Path: [Engineer → Team Lead → Manager]
- Customer Contact: [CUSTOMER IT CONTACT NAME & PHONE]
- Special Considerations: [e.g., Help desk call volume monitoring, dedicated Slack/Teams channel]

# Acceptance Criteria

[INSTRUCTION: Define measurable acceptance criteria that confirm the project is complete. Each criterion should be specific and testable. Align these with the customer-signed SOW deliverables.]

The following criteria must be met before this project is considered complete:

| # | Acceptance Criterion | Verification Method |
| --- | --- | --- |
| 1 | [All phases completed per this document] | [Sign-off from customer project lead] |
| 2 | [All users successfully migrated / enrolled / onboarded] | [User count validation report] |
| 3 | [All critical systems accessible post-migration] | [UAT sign-off from designated testers] |
| 4 | [No outstanding P1/P2 incidents related to migration] | [Helpdesk ticket review at close] |
| 5 | [Customer IT team trained on new platform] | [Training completion acknowledgment] |
| 6 | [Documentation delivered to customer] | [Document delivery confirmation] |

# Deliverables

[INSTRUCTION: List all planned deliverables from Thrive to the customer. Align with the SOW. Common deliverables include: this TIP document, architecture diagrams, runbooks, training sessions, and handover documentation.]

| # | Deliverable | Description | Expected Date |
| --- | --- | --- | --- |
| 1 | Technical Implementation Plan (This Document) | Scoped and signed TIP covering all phases of the project | [DATE] |
| 2 | [Architecture Diagram / As-Built Documentation] | [Description of deliverable] | [DATE] |
| 3 | [Runbook / Operational Guide] | [Operational documentation for ongoing management] | [DATE] |
| 4 | [Training Session] | [Platform or process training for customer IT team] | [DATE] |
| 5 | [Post-Migration Report] | [Summary of migration outcomes, any issues encountered, and resolution] | [DATE] |

# Appendix A: Support Implementation Plan (SIP) Format

[INSTRUCTION: USE THIS APPENDIX ONLY for Support Implementation Plans (onboarding of a customer to Thrive Managed Services). For Migration/Project TIPs, this appendix can be deleted. The SIP format replaces the Phase structure above with per-technology sections.]

Support Implementation Plans use a technology-by-technology section structure rather than the phase-based structure above. Each major technology area receives its own section with a Summary and Support Details subsection.

# [Technology Area 1 – e.g., Server Support]

## Summary

[INSTRUCTION: Provide a factual summary of the customer's current state for this technology. Include versions, scale, purpose, and any known concerns. Do not editorialize — be factual and thorough.]

[Describe the customer's infrastructure for this technology area. Include: platform/version, number of servers or instances, purpose, current state, and any known issues or risks. Example: "The [CUSTOMER] server infrastructure consists of [X] physical and [Y] virtual servers supporting [APPLICATION/PURPOSE]."]

## Support Details

[INSTRUCTION: List all onboarding/support tasks for this technology area. Use checkboxes or bullets. Note completion status where applicable.]

Verify credentials and access to all [TECHNOLOGY] systems

Deploy Thrive monitoring agent ([N-Able / Kaseya / Other]) to all applicable systems

Configure monitoring alerts and confirm routing to correct Thrive support team

Document system inventory, versions, and warranty/support contract status

Establish maintenance window and patching schedule

Review and document any existing issues or performance concerns

Identify and document any systems requiring immediate remediation

Create Thrive support documentation for dedicated support team

[ADDITIONAL TASK SPECIFIC TO THIS TECHNOLOGY]

# [Technology Area 2 – e.g., Networking Support]

## Summary

[Describe the customer's network infrastructure. Include: primary network equipment, ISP/carrier relationships, any managed network contracts with third parties, SD-WAN, VPN, and overall topology summary.]

## Support Details

[INSTRUCTION: List all onboarding/support tasks for this technology area. Use checkboxes or bullets. Note completion status where applicable.]

Identify all network equipment Thrive will be responsible for supporting

Confirm equipment under active support/warranty contracts

Enable SNMP monitoring on all applicable devices

Confirm monitoring alerts are routing to the correct Thrive team

Document third-party network management contracts and relationships

Verify Thrive authorization to engage vendor support contracts

[ADDITIONAL NETWORKING TASK]

# [Technology Area 3 – e.g., Microsoft 365 / Cloud Services]

## Summary

[Describe the customer's Microsoft 365 or cloud service usage. Include: licenses in use, key applications (Exchange, Teams, SharePoint, OneDrive), any compliance or security tools, and current admin access status.]

## Support Details

[INSTRUCTION: List all onboarding/support tasks for this technology area. Use checkboxes or bullets. Note completion status where applicable.]

Obtain Global Admin credentials or establish Thrive delegated admin access

Review M365 environment and document current configuration

Ensure M365 security and compliance policies meet Thrive standards

Review and document SharePoint Online structure and usage

Review Microsoft Entra Connect Sync (if hybrid)

Confirm MFA and Conditional Access policies

Evaluate license compliance and renewal schedule

[ADDITIONAL M365 TASK]

# [Technology Area 4 – e.g., Backup & Disaster Recovery]

## Summary

[Describe the customer's backup and DR strategy. Include: backup platforms in use, what is and is not being backed up, DR site or cloud DR provider, RPO/RTO targets (if defined), and any known gaps.]

## Support Details

[INSTRUCTION: List all onboarding/support tasks for this technology area. Use checkboxes or bullets. Note completion status where applicable.]

Confirm access to all backup and DR solutions

Validate what is currently being backed up and identify gaps

Investigate and document all backup/DR platforms

Configure backup monitoring to Thrive standards

Configure backup alerting to correct Thrive team

Ensure backup team has access to resolve restore requests

Review and document RPO/RTO targets

Document DR failover and failback procedures

[ADDITIONAL BACKUP/DR TASK]

# [Technology Area 5 – e.g., Identity & Active Directory]

## Summary

[Describe the customer's identity infrastructure. Include: Active Directory domain count and controller locations, any Azure/Entra ID hybrid configuration, Group Policy overview, and third-party identity tools.]

## Support Details

[INSTRUCTION: List all onboarding/support tasks for this technology area. Use checkboxes or bullets. Note completion status where applicable.]

Review and resolve any Active Directory replication issues

Review Microsoft Entra Connect Sync configuration and operation

Document Group Policy Object inventory

Confirm DNS configuration and document

Review and document privileged identity/access management

[ADDITIONAL IDENTITY TASK]

# [Technology Area 6 – e.g., Third-Party Solutions]

## Summary

[INSTRUCTION: Do not go into deep technical detail in this section. Its purpose is to catalog third-party solutions for awareness. Deep-dive analysis belongs in dedicated technology sections above.]

[List all third-party solutions in the customer's environment. This section is a reference catalog, not an in-depth analysis. Note solutions that will be replaced, retained, or decommissioned.]

## Support Details

[INSTRUCTION: List all onboarding/support tasks for this technology area. Use checkboxes or bullets. Note completion status where applicable.]

[SOLUTION NAME] – [Status: Retained / Being replaced by X / Scheduled for decommission]

[SOLUTION NAME] – [Status: Retained / Being replaced by X / Scheduled for decommission]

[SOLUTION NAME] – [Status: Retained / Being replaced by X / Scheduled for decommission]

[Add additional solutions as needed]

# Appendix B: Common Risks Reference by Technology

[INSTRUCTION: This appendix is for AUTHOR REFERENCE ONLY. Delete before delivering to customer. Use this as a starting point for the Risks and Contingencies sections in each phase.]

| Technology / Phase | Common Risks | Standard Mitigation | Standard Rollback |
| --- | --- | --- | --- |
| Azure AD / Entra ID Migration | Policy conflicts between GPO and Intune; authentication failures for hybrid-joined devices; certificate distribution failures | Deploy to pilot group first; use MDMWinsOverGP setting; maintain parallel environments during transition | Revert workstations to hybrid join; restore GPO links; rollback Intune profiles |
| 802.1x / RADIUS / Certificate Auth | Authentication failures at network locations; certificate template mismatches; NPS policy conflicts | Test at single pilot location first; deploy certificates alongside existing certificates before cutover | Revert NPS server IP to original; re-issue legacy certificates |
| Autopilot / Device Enrollment | Hardware hash not registered; OOBE failures; application deployment failures | Test on dedicated pilot device; verify hash with vendor before rollout | Manual domain join; rebuild from image if OOBE fails |
| File Migration (SharePoint/Egnyte) | Broken file links; permission mapping errors; sync threshold exceeded; large file failures | Pilot with power users; validate with migration utility logs; test linked documents pre-cutover | Retain source file server until validation complete; restore from migration utility backup |
| M365 Tenant Migration | Email flow disruption; calendar/contact loss; SharePoint URL changes; MFA failures | Staged migration; MigrationWiz pre-stage; DNS cutover during low-traffic window | Repoint MX records to source; restore mailbox from migration pre-stage |
| Entra Connect Disable | Objects not converting to cloud-only; password sync disruption; orphaned objects | Verify object counts before/after; test on single OU first; confirm recycle bin is empty | Re-enable: Set-MsolDirSyncEnabled -EnableDirSync $true; objects re-sync within 15 min |
| Citrix / Application Delivery | Session launch failures; certificate expiry; VDA image issues; NetScaler Gateway misconfiguration | Phase-based onboarding (Discovery → Analysis → Remediation → Support Transition); maintain existing environment during discovery | Roll back Citrix policy to last known good; restore VDA from snapshot |
| Kerberos Cloud Trust | File server access failure for native Azure AD-joined devices; compatibility with older OS versions | Test with pilot device set; ensure Azure AD Connect remains in place during transition | Revert to traditional Kerberos; maintain hybrid join for affected devices |
| VMware Upgrade | Incompatible NSX version; blade firmware dependencies; vCenter upgrade path complexity | Follow sequence: NSX → firmware → vCenter → hosts; test in non-production first; obtain download tokens pre-upgrade | Snapshot VMs pre-upgrade; keep older vCenter accessible during migration; test rollback on lab host |
| SQL / Database Migration | AOAG synchronization failures; application dependency on specific SQL version; backup gaps | Validate backup exists before migration; test restore process; engage application vendor for compatibility | Failover AOAG to secondary; restore from last backup; re-engage application vendor |

# Document End

This document represents the agreed scope and plan for the engagement between Thrive and [CUSTOMER NAME]. Any changes to scope must be formally agreed upon via a Change Order and this document updated accordingly.

[CUSTOMER SIGNATURE BLOCK – if required by engagement type]

[THRIVE PM / LEAD ENGINEER SIGNATURE BLOCK – if required by engagement type]